**Dream Team:**

Steven Huang

Roman Sodermans

Kevin Cai

Trevor Barnes

**Slug Life**

Sprint 1 Plan

Revision 1

**Goal:** Familiarize ourselves with old and established code from the previous iOS version, and become comfortable in SWIFT and the iOS platform so we’ll be able to confidently implement code.

1. As a developer, I want to familiarize ourselves with the established code so that we can better understand what is required of us
   1. Compare Android with iOS SlugLife code [3]
   2. Identify incomplete or inconsistent documentation[3]
   3. Set up tools and resources needed to contribute to existing product[6]
2. As a developer, I want to become confident working with SWIFT and the IOS platform so that we can effectively implement what we need without error
   1. Run current available code on SWIFT [3]
   2. Create independent working templates for what we need later[6]

TOTAL: [21]

**Team Roles:**

Steven Huang (Team Roles)

Roman Sodermans (Team Roles)

Kevin Cai (Team Roles)

Trevor Barnes (Team Roles)

**Initial Burndown Chart:**

**Scrum Board:**

Trello: https://trello.com/b/F7hvqZvP/sprint-1

**Weekly Meetings:**

MWF 9:10 AM Library (one day will be in lab once labs are available)