**Dream Team:**

Steven Huang

Roman Sodermans

Kevin Cai

Trevor Barnes

**Slug Life**

Sprint 2 Plan

(Revision 1)

**Goal:**

1. As a student, I want to see on a map, an info card for each dining hall so I can make an educated choice on where I want to dine.
   * 1. Design info card UI
        1. Get design from Jose or Android code [1]
        2. Create UI [7]
        3. Indicate ‘college days’ [2]
     2. Obtain dining hall menu information and hours
        1. Create test data for dining hall (ask Jose for android format of data) [6]
        2. ~~Create webscraper~~
2. As a developer, I want to investigate the feasibility and requirements of potentially desirable information for the info card so I can make the best use of development time

i. ~~Linking card swipes with our database (hardware or web parsing)[15]~~

Get Geolocation working template [10]

Get gps position for all dining halls (we will use one for testing) [2]

~~ii. Indicating “College days”[3]~~

TOTAL: [26]

**Team Roles:**

Steven Huang (Team Member)

Roman Sodermans (Team Member)

Kevin Cai (Team Member)

Trevor Barnes (Scrum Lord)

**Initial Burndown Chart:**

On trello

**Scrum Board:¡**

Trello: https://trello.com/b/F7hvqZvP/sprint-2

**Weekly Meetings:**

MWF 9:10 AM Labs